Sprint 1

User and Group Management

(Epic 1)

| User Story | Story Points |
| --- | --- |
| Design and create the User Table to store user profiles, attributes, and status. (USN-1) | 3 |
| Develop the User Management Form for creating, updating, and viewing user details.(USN-2) | 3 |
| Implement the Group Table to manage logical groupings of users for access assignments. (USN-3) Build the Group Management Interface to add, edit, and remove users from groups. (USN-4) | 3 4 |

Role Management and Access Control Setup

(Epic 2)

| User Story | Story Points |
| --- | --- |
| Create the Role Table to define roles and associated permissions. (USN-5) | 3 |
| Develop the Role Assignment Workflow to assign roles to users and groups. (USN-6) | 4 |
| Configure Access Control Rules (ACLs) for role-based access enforcement. (USN-7) Set up Email Notifications for role assignment and group membership changes. (USN-8) 2 | 4 |

Total Story Points Sprint-1

3 + 3 + 3 + 4 + 3 + 4 + 4 + 2 = 26

Sprint 2

Workflow Automation and Access Control Enhancement

(Epic 3)

| User Story | Story Points |
| --- | --- |
| Integrate Workflow Engine (e.g., Camunda or Flowable) for access request approvals. (USN-9) | 5 |
| Build Access Request Workflow for users to request new roles or group memberships. (USN-10) | 4 |
| Configure Manager Approval Process for access requests. (USN-11) | 3 |

Security and Compliance

(Epic 4)

| User Story | Story Points |
| --- | --- |
| Implement Multi-Factor Authentication (MFA) for secure access. (USN-12) | 3 |
| Configure Audit Logging for all access and workflow events. (USN-13) | 3 |

Total Story Points Sprint-2

5+4+3+3+3 = 18

Total Story Points

Sprint-1 = 26

Sprint-2 = 18

Total Story Points = 44

Number of Sprints = 2

Velocity =44 / 2 = 22 .Story Points per Sprint